SOLANA WALLET

PORTFOLIO TRACKER

Project Roadmap & Implementation Plan

Tech Stack: React + Next.js + TypeScript  |  Python + FastAPI  |  Solana

Created: February 2026  |  Living Document

# 1. Project Overview

This document serves as the living roadmap for the Solana Wallet Portfolio Tracker, your foundation application for learning and building on the Solana blockchain. It tracks implementation phases, architecture decisions, and the broader vision for future expansion.

## 1.1 Vision Statement

Build a production-grade portfolio tracker that connects to multiple Solana wallets, displays real-time holdings, tracks profit and loss, and monitors transactions. This is not just a portfolio app — it’s the foundation upon which you’ll build your entire Solana development expertise.

## 1.2 Core Goals

- Learn the stack: Gain deep hands-on experience with React/Next.js/TypeScript + Python/FastAPI + Solana

- Ship something real: Build a usable tool you’d actually want to use day-to-day

- Create a reusable engine: The Python backend becomes your “Solana data engine” for all future projects

- Establish patterns: Set up architecture, tooling, and workflows you’ll carry into every future app

# 2. Tech Stack Deep Dive

| Layer | Technology | Why |
| --- | --- | --- |
| Frontend | Next.js 14+ (App Router) | SSR, API routes, file-based routing, React Server Components |
| Language | TypeScript | Type safety, better DX, catches bugs at compile time |
| Styling | Tailwind CSS + shadcn/ui | Rapid prototyping, consistent design system, accessible components |
| Backend | Python + FastAPI | Async performance, auto-docs, great Solana SDK (solana-py/solders) |
| Database | PostgreSQL + Redis | Indexed on-chain data + RPC response caching |
| Wallet | @solana/wallet-adapter | Standard library for Phantom, Solflare, Backpack integration |
| Solana SDK | solana-py / solders | Mature Python SDK for Solana RPC, transaction building |
| DevOps | Docker Compose | Reproducible local dev: frontend + backend + db + cache |
| Deploy | Vercel + Railway/Fly.io | Vercel for Next.js, Railway for Python backend + Postgres |

# 3. Architecture

## 3.1 High-Level Architecture

The application follows a three-tier architecture with clear separation of concerns:

- Presentation Layer (Next.js): UI components, wallet connection, client-side state management (Zustand or React Context), API calls to the BFF layer

- BFF / API Layer (Next.js API Routes): Lightweight proxy to the Python backend, session management, request validation, caching headers

- Data Engine (FastAPI): Core business logic, Solana RPC interactions, on-chain data processing, database operations, WebSocket subscriptions

- Data Layer: PostgreSQL for persistent storage (wallet history, cached token metadata, user preferences), Redis for hot caching (RPC responses, price data)

## 3.2 Data Flow

User connects wallet → Next.js sends public key to FastAPI → FastAPI queries Solana RPC (with Redis cache) → Processes and enriches data (token metadata, prices) → Stores in PostgreSQL → Returns structured response → Next.js renders dashboard

## 3.3 Key Architecture Decisions

- Why a separate Python backend? The Python backend serves as a reusable “Solana data engine” that any future frontend can consume. It decouples blockchain logic from UI logic and lets you leverage Python’s data science ecosystem.

- Why not just Next.js API routes? While simpler, putting all Solana logic in Next.js ties you to Node.js. A Python backend gives you access to solana-py, pandas for analytics, and ML libraries for future features.

- Start on Devnet: All development begins on Solana Devnet. Mainnet toggle added in Phase 4 with safeguards.

# 4. Implementation Phases

## Phase 1: Foundation (Weeks 1–2)

Goal: Get the entire stack running locally with a basic wallet connection and balance display.

### Frontend Tasks

- Scaffold Next.js 14+ project with App Router and TypeScript

- Install and configure Tailwind CSS + shadcn/ui component library

- Integrate @solana/wallet-adapter (Phantom, Solflare, Backpack)

- Build wallet connect/disconnect UI with network selector (Devnet/Mainnet)

- Create basic dashboard layout: sidebar navigation, main content area

- Display connected wallet’s SOL balance and address

### Backend Tasks

- Set up FastAPI project structure with async support

- Install solana-py / solders and configure RPC client

- Create endpoints: GET /wallet/{address}/balance, GET /wallet/{address}/tokens

- Set up PostgreSQL with SQLAlchemy/Alembic for migrations

- Set up Redis for caching RPC responses (TTL-based)

- Docker Compose: frontend + backend + postgres + redis

### Deliverables

- Working local dev environment with all services

- User can connect wallet and see SOL balance

- Backend health check and basic API documentation (auto-generated by FastAPI)

## Phase 2: Portfolio Core (Weeks 3–4)

Goal: Display a full portfolio view with all token holdings, prices, and basic transaction history.

### Frontend Tasks

- Token holdings table: name, symbol, amount, USD value, 24h change

- Portfolio summary card: total value, total PnL, allocation pie chart

- Transaction history list with filtering (type, date range, token)

- Individual token detail page (click-through from portfolio)

- Loading states, error boundaries, empty states

### Backend Tasks

- SPL token balance fetching and enrichment pipeline

- Token metadata resolution (Metaplex Token Metadata / DAS API)

- Price data integration (Jupiter Price API or CoinGecko)

- Transaction history parsing (getSignaturesForAddress + getTransaction)

- Transaction type classification (swap, transfer, stake, NFT mint, etc.)

- Background job: periodic price refresh (every 30s–60s for active tokens)

### Deliverables

- Full portfolio view with USD values

- Searchable, filterable transaction history

- Automatic price updates via background polling

## Phase 3: Multi-Wallet & Analytics (Weeks 5–6)

Goal: Support multiple wallets and provide meaningful financial analytics.

### Frontend Tasks

- Multi-wallet management UI (add/remove/label wallets by public key)

- Aggregated portfolio view across all wallets

- PnL chart (line chart over time: 24h, 7d, 30d, all-time)

- Token allocation breakdown (treemap or donut chart)

- Wallet comparison view (side-by-side)

- Export functionality (CSV of transactions, portfolio snapshot)

### Backend Tasks

- Multi-wallet data model (user → many wallets)

- Historical balance snapshots (periodic background job)

- PnL calculation engine (cost basis tracking, realized vs unrealized)

- Portfolio analytics endpoints (aggregation, allocation, performance)

- Data export service (CSV generation)

### Deliverables

- Track unlimited wallets from a single dashboard

- Historical performance charts

- Basic PnL tracking with export

## Phase 4: Real-Time & Polish (Weeks 7–8)

Goal: Add real-time updates, authentication, and production readiness.

### Frontend Tasks

- WebSocket integration for live balance/price updates

- Push notification UI (new transaction, large balance change)

- Responsive design polish (mobile-first)

- Dark mode / theme support

- Sign In With Solana (SIWS) authentication flow

- Settings page (notification preferences, display currency, RPC endpoint)

### Backend Tasks

- WebSocket server (account change subscriptions via Solana RPC)

- SIWS authentication + JWT session management

- Rate limiting and abuse prevention

- Structured logging (JSON logs, correlation IDs)

- Error monitoring integration (Sentry)

- Mainnet toggle with confirmation safeguards

### Deliverables

- Real-time portfolio updates without page refresh

- Secure wallet-based authentication

- Production deployment (Vercel + Railway)

# 5. Phase Tracker

Use this table to track your progress. Update the status column as you work through each phase.

| Phase | Timeline | Status | Started | Completed |
| --- | --- | --- | --- | --- |
| 1. Foundation | Weeks 1–2 | Not Started |  |  |
| 2. Portfolio Core | Weeks 3–4 | Not Started |  |  |
| 3. Multi-Wallet | Weeks 5–6 | Not Started |  |  |
| 4. Real-Time | Weeks 7–8 | Not Started |  |  |

# 6. Future Expansion Roadmap

Once the Portfolio Tracker is solid, these are the natural next apps to build — each one leveraging the Solana data engine you’ve already created:

| # | App Idea | Complexity | What You’ll Learn |
| --- | --- | --- | --- |
| 1 | Token Sniper / Alert System | Medium | WebSocket subscriptions, event-driven architecture, notification systems |
| 2 | DeFi Position Manager | Medium-High | Protocol integrations (Jupiter, Marinade, Drift), IDL parsing, health factors |
| 3 | Copy Trading Platform | High | Whale tracking, automated transactions, risk management, Jupiter Swap API |
| 4 | DAO Dashboard | Medium | Realms integration, governance data, treasury analytics |
| 5 | AI Trading Signals | High | ML with on-chain data, feature engineering, model serving, real-time inference |
| 6 | Solana Pay Merchant Tool | Medium | Solana Pay protocol, QR codes, payment confirmation, POS interface |
| 7 | Blink/Action Builder | Medium-High | Solana Actions spec, visual builder UI, shareable transaction links |
| 8 | On-Chain Reputation | High | Scoring algorithms, wallet analytics, cross-protocol activity indexing |

# 7. Key Resources & References

### Solana

- Solana Docs: https://solana.com/docs

- Solana Cookbook: https://solanacookbook.com

- solana-py SDK: https://github.com/michaelhly/solana-py

- Solders (Rust bindings): https://github.com/kevinheavey/solders

- Metaplex DAS API: https://developers.metaplex.com/das-api

### Frontend

- Next.js Docs: https://nextjs.org/docs

- @solana/wallet-adapter: https://github.com/anza-xyz/wallet-adapter

- shadcn/ui: https://ui.shadcn.com

- Recharts (charts): https://recharts.org

### Backend

- FastAPI Docs: https://fastapi.tiangolo.com

- SQLAlchemy: https://www.sqlalchemy.org

- Alembic (migrations): https://alembic.sqlalchemy.org

### APIs & Data

- Jupiter Price API: https://station.jup.ag/docs/apis/price-api

- Helius RPC (enhanced): https://docs.helius.dev

- CoinGecko API: https://www.coingecko.com/en/api

# 8. Session Notes

Use this section to log key decisions, pivots, or insights from each working session with Claude. Date each entry.

Feb 21, 2026: Initial planning session. Chose Wallet Portfolio Tracker as the first app. Defined 4 implementation phases and mapped out 8 potential future expansion projects. Stack confirmed: Next.js + TypeScript + Python/FastAPI + PostgreSQL + Redis.

[Add your next session notes here]

[...]